PROJECT PROPOSAL

G o D a s h — A Multi-Category Online Store

May 2026

Group: Team WebTech

Muhammad Saad Touqir | Minh Tran

Table of Contents

1. Problem Statement	3

2. Project Goals	3

3. Target Users	3

4. Key Features	3

MVP Features	3

Stretch Features	4

5. Content Plan	4

6. Technologies Used	4

Frontend Technologies	4

Backend Technologies	4

Database	4

Development Tools	5

7. Timeline / Milestones	5

8. Risks & Mitigation	5

9. Team Details	5

Roles & Responsibilities	5

10. References / Inspiration	5

# 1. Problem Statement

When shopping online, people often find themselves in a tricky spot as they can't select the delivery time for their items, and they are also unaware of how much it’s going to cost in total until it's too late. GoDash solves this problem by providing customers with transparent details that allow them to select their delivery time while viewing instant cost information based on their current location.

# 2. Project Goals

The following goals guide the development of GoDash:

- Users can explore product offerings through different categories, while they can see product information in a standard way.

- The shopping cart system enables users to handle products through three functions, which let them add, modify, and delete products.

- The system needs to deliver quick loading times while providing first-time users with an easy-to-use navigation system.

- The system requires a complete checkout form to function properly through its input validation mechanisms.

# 3. Target Users

GoDash provides its online shopping experience between 18 to 45 year age group and both genders because they require an easy method to search and acquire products from different product categories. This includes:

- Shopping preferences of busy professionals require a shopping solution that provides rapid service without requiring any additional effort.

- Students need affordable products that span multiple product categories.

- Casual shoppers who use basic web browsing skills to shop online prefer simple website designs that lack intricate features.

The users require three essential attributes, which include fast performance, clear information, and dependable service. They want to browse the website without creating accounts, while expecting the site to function properly on both desktop and mobile platforms.

# 4. Key Features

## MVP Features

- Homepage with featured products and category navigation.

- Product listing page filtered by category.

- Product detail page with image, price, description, and Add to Cart button.

- Checkout form with full input validation (name, email, address, payment).

## Stretch Features

- Search bar with live filtering of products.

- Product ratings and review display.

- Wishlist / Save for Later functionality.

- Loading spinner and error handling for API calls.

- Dark mode toggle.

# 5. Content Plan

| Page | Content |
| --- | --- |
| Home | Hero banner, featured products, category grid, promotional section |
| Products | Product grid fetched from DummyJSON API, category filter, search bar |
| Product Detail | Product image, name, price, description, Add to Cart button, rating |
| Cart | List of added items, quantity controls, subtotal, proceed to checkout |
| Checkout | Form with name, email, address, payment details and validation |
| About | Team info, mission statement, project background |
| Contact | Contact form, support email, FAQ section |

# 6. Technologies Used

## Frontend Technologies

- HTML5 — semantic structure and accessible markup.

- CSS3 — responsive layout using Flexbox and Grid, custom styling.

- JavaScript (ES6+) — DOM manipulation, async/await, event handling.

## Backend Technologies

- No dedicated backend — the project uses client-side JavaScript with public REST APIs.

- DummyJSON API (https://dummyjson.com/) for fetching product data dynamically.

## Database

- No database — product data is fetched live from DummyJSON API.

- Local Storage — used to persist cart items across page refreshes.

## Development Tools

- VS Code — primary code editor.

- Live Server (VS Code extension) — local development server.

- Git & GitHub — version control and project submission.

- Chrome DevTools — debugging, responsive testing, network inspection.

# 7. Timeline / Milestones

| Week | Task |
| --- | --- |
| Week 1 | Project proposal, wireframes, design planning and color scheme |
| Week 2 | HTML structure for all pages, shared navigation and footer |
| Week 3 | CSS styling, responsive design, grid/flex layouts |
| Week 4 | JavaScript API integration, cart logic, form validation |
| Week 5 | Testing, bug fixes, stretch features, GitHub submission |

# 8. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| DummyJSON API becomes unavailable | Use fallback hardcoded product data as backup |
| Falling behind schedule | Weekly check-ins and task splitting between team members |
| Browser compatibility issues | Test on Chrome, Firefox and Safari throughout development |
| Uneven workload between members | Clear role assignment from Week 1 with shared GitHub repo |

# 9. Team Details

## Roles & Responsibilities

- Muhammad Saad Touqir (22213227) — HTML structure, CSS styling, responsive design, navigation, footer, form validation.

- Minh Tran (22145313) — JavaScript interactivity, API integration, cart logic, checkout validation, GitHub management.

# 10. References / Inspiration

- DummyJSON (https://dummyjson.com/) — used for product data API. Appreciated for its clean, ecommerce-ready endpoints.

- Amazon (https://www.amazon.com.au/) — inspired the multi-category layout and product card design.

- MDN Web Docs (https://developer.mozilla.org/) — referenced throughout for HTML, CSS, and JavaScript best practices.